ELITEPM PROMPTS

Strategic Pivot Plan

From Prompt Library to Agentic Workflow Infrastructure

Phase 1: Agentic Workflow Blueprints

Phase 2: Embedded Platform Packs (Jira/Confluence, Notion, Monday.com)

February 2026 | Confidential

# Table of Contents

# Executive Summary

The pivot in one sentence: ElitePMPrompts transitions from a static prompt library to a methodology-native workflow automation platform, delivering agentic PM copilots that produce complete project artifacts through multi-step prompt chains—then embedding those workflows directly inside the tools PMOs already use.

Why now: The competitive analysis (Feb 2026) confirmed three converging forces: (1) static prompts are commoditizing fast ($1.99–$9.99, racing to zero), (2) embedded AI in Jira/Monday/Asana is absorbing 60–70% of generic prompt use cases, and (3) no player anywhere is building methodology-native workflow automation for PM. The window is 12–18 months before platform vendors potentially close it.

What changes: The product shifts from 'buy a prompt, paste it into ChatGPT' to 'run a copilot that builds your PI Planning board / risk register / governance pack in 30–90 minutes with methodology-correct outputs at every step.' The existing 97 prompts become raw material for 16+ agentic blueprints across SAFe, PRINCE2, PMBOK, and COBIT/ITIL.

The two phases: Phase 1 (months 1–4) builds and launches the agentic blueprints as model-agnostic prompt chains. Phase 2 (months 4–8) packages the top blueprints as embedded packs inside Jira/Confluence, Notion, and Monday.com—turning the biggest competitive threat (embedded AI) into a distribution channel.

# 1. Strategic Rationale

## 1.1 Why the Current Model Has a Ceiling

The existing prompt library model has genuine strengths: methodology-native depth, framework-specific design, first-mover positioning in PM. But three structural forces limit its ceiling:

| Force | Current Impact | 12-Month Trajectory |
| --- | --- | --- |
| Prompt commoditization | Per-prompt prices compressing. FlowGPT free, AIPRM freemium, God of Prompt 30K+ for $150. Individual prompts losing perceived value. | Worse. As models improve, simple prompts become trivially reproducible. 'Give me a risk register prompt' becomes a native ChatGPT feature. |
| Embedded AI absorption | Atlassian Rovo, Monday Digital Workforce, Asana Intelligence shipping PM-specific AI. 98% of Asana top-500 customers using AI features. | Accelerating. Platform vendors investing heavily. Generic PM prompts become redundant for teams on these platforms. |
| Buyer sophistication | Early adopter PMOs experimenting with AI. Willing to buy individual prompts to test. Discovery phase. | Maturing. Buyers will demand integrated solutions, not individual prompts. Procurement requires workflow-level value propositions. |

The structural shift: Value is migrating from 'what to ask the AI' (a prompt) to 'how to orchestrate AI through a domain workflow' (a blueprint). ElitePMPrompts' methodology depth is perfectly positioned for the latter—but only if the product evolves before the window closes.

## 1.2 The Agentic Workflow Opportunity

An agentic workflow blueprint is fundamentally different from a prompt:

| Dimension | Static Prompt | Agentic Blueprint |
| --- | --- | --- |
| Interaction model | One-shot. User pastes prompt, gets output, done. | Multi-step chain. 5–8 linked stages with checkpoints, artifact generation, and quality gates. |
| Output | Text blob the user reformats into a deliverable. | Complete PM artifacts: populated risk registers, dependency maps, PI boards, governance packs. |
| Methodology depth | References the framework. May use correct terminology. | Enforces the framework. Each step maps to a specific methodology phase. Output structure matches the standard. |
| Defensibility | Low. Prompt text can be copied in minutes. | High. Chain architecture + checkpoint logic + artifact templates require deep methodology knowledge to replicate. |
| Pricing power | $5–$20 per prompt. Anchored to 'prompt cost.' | $97–$497 per blueprint. Anchored to 'deliverable value' and time saved. |
| Embedded AI resistance | Directly replaced by platform AI for generic tasks. | Complementary to platform AI. Blueprints orchestrate what embedded AI can't: cross-tool, methodology-native workflows. |

# 2. Phase 1: Agentic Workflow Blueprints

## 2.1 Blueprint Architecture

Every agentic blueprint follows a consistent architecture. This standardization is itself a differentiator—buyers learn the pattern once and can adopt any methodology's blueprints.

### Blueprint Components

| Component | Description | Example (SAFe PI Planning) |
| --- | --- | --- |
| Context Primer | System prompt that establishes the AI's role, methodology context, and output standards. Loaded once at session start. | 'You are a SAFe 6.0 Program Consultant. You will guide a PI Planning session for [team]. All outputs must conform to SAFe PI Planning artifacts...' |
| Step Chain (5–8 steps) | Sequential prompts, each producing a specific artifact. Output of Step N becomes input context for Step N+1. User reviews at each checkpoint. | Step 1: Team Context → Step 2: Feature Decomposition → Step 3: Capacity Allocation → Step 4: Dependency Mapping → Step 5: ROAM Risk Register → Step 6: PI Objectives → Step 7: Confidence Vote |
| Checkpoints | Quality gates between steps. Specific criteria the user evaluates before proceeding. Prevents garbage-in-garbage-out propagation. | After Step 3: 'Verify total allocated capacity does not exceed team velocity by >10%. If overallocated, re-run with adjusted priorities before proceeding.' |
| Artifact Templates | Structured output formats that match methodology standards. The AI fills these in; the user doesn't need to reformat. | ROAM Risk Register with columns: Risk ID, Description, Category (Resolved/Owned/Accepted/Mitigated), Owner, Impact (H/M/L), Mitigation Action, Target Date |
| Handoff Pack | Final consolidated output: all artifacts + summary + next actions. Ready for stakeholder distribution. | Complete PI Planning pack: PI Board, dependency map, ROAM register, team PI Objectives with business value scores, confidence vote summary, and identified impediments. |

### Design Principles

- Model-agnostic: Every blueprint works across Claude, ChatGPT, and Gemini. No platform-specific syntax. Delivered as structured markdown with clear step instructions.

- Checkpoint-driven: Users review and adjust between steps. This is not 'fire and forget'—it's AI-assisted, human-validated PM execution.

- Artifact-first: Each step's primary output is a usable PM deliverable, not explanatory text. The AI produces the artifact; the user validates methodology compliance.

- Chain-aware: Each step's prompt explicitly references outputs from prior steps. The blueprint includes instructions for passing context forward (copy-paste for basic, project/conversation for Claude/ChatGPT).

- Time-boxed: Each step has an estimated completion time. Total blueprint execution time is prominently displayed. This anchors pricing to value.

## 2.2 The Four Methodology Blueprint Suites

Each methodology gets a suite of 3–5 blueprints targeting its highest-value workflows. Total: 16 blueprints at launch.

### Suite 1: SAFe (Scaled Agile Framework) — 4 Blueprints

| Blueprint | Steps | Time | Artifacts Produced |
| --- | --- | --- | --- |
| PI Planning Copilot | 7 steps | 60–90 min | PI Board, feature breakdown, capacity matrix, dependency map, ROAM risk register, team PI Objectives, confidence vote summary |
| Inspect & Adapt Engine | 5 steps | 45–60 min | PI metrics dashboard, problem-solving workshop output, improvement backlog, quantitative/qualitative analysis, I&A action plan |
| ART Sync Orchestrator | 4 steps | 30–45 min | Cross-team dependency status, impediment tracker, progress-toward-PI-objectives report, escalation brief |
| Portfolio Kanban Builder | 5 steps | 45–60 min | Epic hypothesis statements, lean business cases, portfolio Kanban board, WIP limit analysis, strategic theme alignment matrix |

### Suite 2: PRINCE2 — 4 Blueprints

| Blueprint | Steps | Time | Artifacts Produced |
| --- | --- | --- | --- |
| Initiation Stage Copilot | 6 steps | 60–90 min | Project Brief, Business Case (outline), Project Initiation Document (PID), risk register, communication management approach, quality management approach |
| Stage Gate Controller | 5 steps | 45–60 min | End Stage Report, next Stage Plan, updated Business Case, lessons log update, exception assessment (if triggered) |
| Risk & Issue Engine | 5 steps | 30–45 min | Risk register (probability/impact/proximity), issue register, risk response plans, escalation recommendations, Board highlight report |
| Closing a Project Pack | 4 steps | 30–45 min | End Project Report, lessons report, product handover verification, follow-on action recommendations, benefits review plan |

### Suite 3: PMBOK / Waterfall — 4 Blueprints

| Blueprint | Steps | Time | Artifacts Produced |
| --- | --- | --- | --- |
| Charter-to-WBS Pipeline | 6 steps | 60–90 min | Project Charter, stakeholder register, requirements traceability matrix, scope statement, WBS (3–4 levels), WBS dictionary |
| Schedule & Resource Builder | 5 steps | 45–60 min | Activity list, resource assignment matrix (RACI), milestone schedule, critical path analysis, resource histogram |
| Integrated Change Control | 4 steps | 30 min | Change request form, impact assessment (scope/schedule/cost/quality), CCB recommendation brief, updated project plan sections |
| Earned Value Analyzer | 5 steps | 45–60 min | EVM calculations (CPI/SPI/EAC/ETC), variance analysis report, trend analysis, forecasting brief, corrective action recommendations |

### Suite 4: COBIT / ITIL — 4 Blueprints

| Blueprint | Steps | Time | Artifacts Produced |
| --- | --- | --- | --- |
| IT Governance Assessment | 6 steps | 90–120 min | Current state maturity assessment (COBIT capability levels), target state definition, gap analysis, governance improvement roadmap, RACI for governance roles, audit-ready documentation pack |
| COBIT Assurance Builder | 5 steps | 60–90 min | Control objectives mapping, test plan, evidence collection checklist, findings register, assurance report with remediation priorities |
| ITIL Service Transition | 5 steps | 45–60 min | Release plan, change schedule, service validation criteria, known error database entries, deployment communication plan |
| Incident-to-Problem Pipeline | 4 steps | 30–45 min | Incident classification and priority matrix, root cause analysis (5-Whys + Ishikawa), problem record, known error workaround, preventive action plan |

## 2.3 Pricing Model: Tiered Value Architecture

The pivot requires a pricing restructure. Static prompts and agentic blueprints have fundamentally different value propositions and should be priced accordingly.

### Recommended Pricing Structure

| Tier | Content | Price | Buyer | Rationale |
| --- | --- | --- | --- | --- |
| Starter | All 97 static prompts (current library) | $97 one-time | Individual PMs, freelancers, certification preppers | Entry point. Validates buyer. Leads to upsell. |
| Blueprint Single | 1 agentic blueprint of choice | $197 one-time | PMOs testing one methodology workflow | Anchored to deliverable value, not prompt count. |
| Methodology Suite | All 4 blueprints for 1 methodology + static prompts | $497 one-time | PMOs committed to SAFe, PRINCE2, PMBOK, or COBIT | Best value per blueprint. Methodology lock-in. |
| Enterprise All-Access | All 16 blueprints + all static prompts + 12 months updates + team licensing (up to 25 seats) | $1,497/year | Enterprise PMOs with multiple methodologies (FirstRand-scale) | Recurring revenue. Invoice-ready. Procurement-compatible. |

Key pricing decisions: (1) One-time purchase for Starter/Single/Suite validates the God of Prompt model while allowing premium pricing. (2) Enterprise tier is annual subscription—recurring revenue from teams that need updates as methodologies evolve. (3) No per-prompt pricing. The word 'prompt' doesn't appear in buyer-facing pricing. It's 'blueprint,' 'copilot,' and 'suite.'

## 2.4 Platform Strategy: Model-Agnostic Delivery

Blueprints must work across AI platforms. The recommendation:

| Platform | Delivery Format | Optimal Experience | Priority |
| --- | --- | --- | --- |
| Claude (Projects) | Each blueprint as a Claude Project with system prompt + step-by-step conversation flow. Artifacts for outputs. | Best experience. Projects retain context across steps. Artifacts produce formatted deliverables. | PRIMARY. Build here first, optimize experience. |
| ChatGPT (GPTs) | Each blueprint as a Custom GPT with instructions + conversation starters for each step. | Good. GPTs have persistent instructions. Canvas for artifact editing. Largest user base. | SECONDARY. Port after Claude is solid. |
| Gemini / Other | Universal markdown guide: context primer + step prompts as a structured document. User manages context manually. | Functional but lower-fidelity. No native project/conversation persistence. | TERTIARY. Markdown fallback covers this. |

Delivery packaging: Each purchased blueprint includes: (1) Universal Markdown Guide (works anywhere), (2) Claude Project setup instructions + optimized prompts, (3) ChatGPT Custom GPT configuration, (4) Artifact templates (spreadsheet/doc formats for final outputs). Buyers get all four regardless of their AI platform.

# 3. Phase 2: Embedded Platform Packs

## 3.1 Strategic Logic

The competitive analysis identified embedded AI as the category-level threat. Phase 2 converts that threat into a distribution channel by embedding EPP blueprints inside the PM tools buyers already use. Instead of competing with Atlassian Intelligence, EPP workflows run through Atlassian Intelligence—with methodology-native depth the platform vendor will never build.

The embedded packs are not ports of the blueprints. They are platform-native integrations that leverage each tool's specific features:

## 3.2 Platform Pack Architecture

| Platform | Pack Contents | Integration Mechanism | Distribution Channel |
| --- | --- | --- | --- |
| Jira / Confluence | Confluence templates pre-loaded with blueprint artifacts (PI Board, risk registers, stage gate reports). Jira automation rules that trigger prompt chains at workflow transitions. Confluence macros with embedded AI prompts via Atlassian Intelligence. | Confluence Templates API for artifact templates. Jira Automation for workflow triggers. Forge platform for custom Confluence apps. REST API for data exchange. | Atlassian Marketplace (primary). Direct enterprise sales with Confluence template packs. Partner program with Atlassian Solution Partners. |
| Notion | Notion template gallery entries with blueprint workflows. Notion databases pre-configured with methodology-specific properties. Linked databases that chain outputs between blueprint steps. Notion AI prompt sequences embedded in page templates. | Notion API for template creation. Notion Integrations directory. Template gallery submission. Notion AI custom prompts in templates. | Notion Template Gallery (organic). Notion Marketplace (when available). Direct distribution via EPP site with Notion duplicate links. |
| Monday.com | Monday Apps with blueprint workflows. Board templates with methodology-specific columns, groups, and automations. Integration with Monday AI Blocks for prompt chain execution. Dashboard templates for blueprint outputs. | Monday Apps Framework (React + GraphQL). Monday API for board/item creation. AI Blocks API for prompt integration. Marketplace submission process. | Monday.com Marketplace. Monday Apps gallery. Co-marketing with Monday.com's AI partner program. |

## 3.3 Technical Access Roadmap

Starting from zero platform access, here's the recommended sequencing. Jira/Confluence first—it has the largest enterprise PM install base and the most mature marketplace.

### Month 4–5: Atlassian (Priority 1)

- Register as Atlassian developer: developer.atlassian.com. Free tier available. Requires Atlassian account.

- Set up Forge development environment. Forge is Atlassian's serverless app platform—no infrastructure needed. CLI: 'npm install -g @forge/cli'. Requires Node.js 18+.

- Build first Confluence template pack: SAFe PI Planning. Start with static templates (no custom app), just Confluence page templates with pre-built artifact structures.

- Submit to Atlassian Marketplace. Review process takes 2–4 weeks. Free apps get faster approval. Start with free tier to build install base.

- Iterate to Forge app: Add automation rules that trigger Atlassian Intelligence with EPP prompts at Jira workflow transitions (e.g., when sprint starts, auto-generate sprint goal using SAFe methodology context).

### Month 5–6: Notion (Priority 2)

- Create Notion integration: notion.so/my-integrations. Requires Notion account with admin access.

- Build template gallery entries. Notion's template gallery is the primary distribution channel. Submit via notion.so/templates.

- Create Notion databases with pre-configured properties matching methodology artifacts (risk registers, dependency maps, etc.).

- Embed Notion AI prompts in templates. When users duplicate the template, they get pre-loaded AI prompt buttons that run blueprint steps.

### Month 6–8: Monday.com (Priority 3)

- Register as Monday developer: monday.com/developers. Free sandbox account available.

- Build board templates first (lowest technical barrier). Monday's template system allows pre-configured boards with columns, groups, and sample data.

- Develop Monday App using Apps Framework (React + Monday SDK). Requires React knowledge. The app wraps blueprint logic with Monday's native UI.

- Integrate with AI Blocks. Monday's AI Blocks API allows custom AI actions in automations—this is where blueprint prompt chains become native Monday workflows.

# 4. Implementation Roadmap

| Timeline | Milestone | Deliverables | Revenue Impact |
| --- | --- | --- | --- |
| Month 1 | Blueprint Architecture + First 2 Prototypes | SAFe PI Planning + PMBOK Charter-to-WBS blueprints. Universal markdown + Claude Project versions. | Internal. No revenue. Validate with 5–10 beta PMOs. |
| Month 2 | Complete Phase 1 MVP: 8 Blueprints | SAFe (4) + PMBOK (4) suites complete. ChatGPT GPT versions. Artifact templates. | Soft launch. Early access pricing at 50% discount. Target 20 paid users. |
| Month 3 | Complete All 16 Blueprints | PRINCE2 (4) + COBIT/ITIL (4) suites. Full pricing tiers live. Enterprise license available. | Full launch. Content marketing push on methodology-specific long-tail SEO. |
| Month 4–5 | Phase 2 Kickoff: Atlassian Pack | Confluence template pack (SAFe PI Planning). Atlassian Marketplace submission. Forge app development begins. | Marketplace listing drives organic discovery. Enterprise sales enabled. |
| Month 5–6 | Notion Pack + Atlassian Forge App | Notion template gallery entries. Forge app with Jira automation triggers. Cross-platform marketing. | Multi-platform presence. Partner program referrals begin. |
| Month 6–8 | Monday.com Pack + Enterprise Growth | Monday Apps framework integration. AI Blocks integration. Enterprise team licensing at scale. | Three-platform presence. Recurring enterprise revenue. PMO community launched. |

# 5. Risk Assessment

| Risk | Severity | Description | Mitigation |
| --- | --- | --- | --- |
| Blueprint complexity overwhelms solo builder | HIGH | 16 blueprints x 4–7 steps each = 80–112 individual prompts + artifact templates + checkpoint logic. This is 6–10x the content of the current library. | Stagger delivery. Launch with 2 suites (SAFe + PMBOK, month 2), add PRINCE2 + COBIT month 3. Prototype one blueprint first to calibrate effort per blueprint. |
| Platform API changes break embedded packs | MEDIUM | Atlassian, Notion, and Monday.com all iterate their APIs. Forge apps and Notion integrations may need updates. | Keep platform packs as thin wrappers around the core blueprint content. If an API changes, only the wrapper needs updating—the methodology content is platform-independent. |
| Enterprise pricing unvalidated | MEDIUM | $1,497/year for enterprise is a hypothesis. No prompt marketplace has validated this price point for PM-specific content. | Run early access at $497 (50% off) for first 20 enterprise buyers. If conversion is strong, raise to full price. If weak, test $997 and $747 before settling. |
| AI model improvements make blueprints less necessary | MEDIUM | Future models may handle multi-step PM workflows natively without structured prompts. | The blueprint's value is methodology knowledge, not prompt engineering. Even if models improve, 'generate a SAFe-compliant PI Planning pack' requires domain expertise the model doesn't have. Update blueprints to leverage model improvements rather than fight them. |
| Marketplace approval delays (Atlassian/Monday) | LOW | Marketplace review processes can take 2–6 weeks. Rejection requires rework and resubmission. | Start with Confluence templates (no app review needed) while Forge app is in development. Use direct distribution via EPP site as fallback for all platforms. |

# 6. Success Metrics & Decision Gates

## 6.1 Phase 1 Success Criteria (Month 3 checkpoint)

| Metric | Target | Decision if Missed |
| --- | --- | --- |
| Paid blueprint buyers | 50+ across all tiers within first 90 days of full launch | If <20: re-evaluate positioning. If 20–49: adjust pricing/marketing. If 50+: proceed to Phase 2. |
| Average revenue per buyer | >$250 (indicating suite/enterprise purchases, not just Starter) | If <$150: blueprint value not landing. Test pricing tiers and bundling. If $150–$249: acceptable, optimize messaging. |
| Blueprint completion rate | >60% of buyers complete at least one full blueprint (all steps) | If <40%: blueprints too complex or poorly documented. Simplify. If 40–59%: add video walkthroughs. |
| Enterprise inquiry rate | 5+ enterprise license inquiries within 90 days | If 0: enterprise positioning not reaching buyers. Activate PMI/PMO community channels. If 1–4: promising, invest in enterprise sales content. |

## 6.2 Phase 2 Gate (Month 4)

Proceed to Phase 2 only if: Phase 1 hits 50+ buyers AND average revenue >$200 AND at least 2 enterprise inquiries. If Phase 1 underperforms, invest the Phase 2 development time in marketing, community building, and blueprint refinement instead. Do not build platform integrations for a product without validated demand.

— End of Pivot Plan —